# Minutes for CSC2058 Project: 15 Minutes Week commencing: 23/11/2020

# Date of this minute­­­­­: 23/11/2020

The following team members were present on Teams (if not Teams, indicate platform) when minutes were discussed:

|  |  |
| --- | --- |
| Name (printed/typed) | Signature (agreed bitmap or initials) |
| Daniel Mason | DM |
| Niamh McLarnon | NML |
| Craig Mulligan | CM |
| Michael Kennedy | MK |
| Omar Ahmed Hassan Abdelfattah Bashah | OB |
| Charlotte Bisp | CB |

Task Reporting (Briefly list the progress for each team member in the last week.\*)

Name (Daniel):

* Continued work on code

Name (Niamh):

* Final draft of Gantt chart completed
* Use case descriptions completed

Name (Craig):

* Created first draft of use case realisations

Name (Michael):

* Delivered feedback on some of the new content on GitLab

Name (Omar):

* Provided feedback/corrections for use case diagrams

Name (Charlotte):

* Completed the game layout draft

\*Printouts giving an overview of interim deliverables may be added as a supplement to these minutes.

Actions Planned (Briefly list the actions required of each team member for the next week.)

Name (Daniel):

* Continue code to prep for video demo

Name (Niamh):

* Review weeks deliverables from other team members & prepare feedback

Name (Craig):

* Review and correct use case realisations.

Name (Michael):

* Review weeks deliverables from other team members & prepare feedback

Name (Omar):

* Review weeks deliverables from other team members & prepare feedback

Name (Charlotte):

* Review and correct game layout if necessary